# Kickoff Meeting Minutes — Project Horizon

Date: 20 January 2026, 10:00 SGT

Attendees: Sarah Chen, James Tan, Marcus Lee, Priya Ramesh (Temus); Jun Park, Li Wei (NorthWind).

## 1. Scope Confirmation

Priya walked through the three deliverables in the approved scope document. Jun Park confirmed alignment with NorthWind's 2026 data strategy. No changes requested.

## 2. Technical Approach

Sarah presented the target architecture: Databricks on TechCorp Cloud, Unity Catalog for governance, bronze/silver/gold layering, Power BI service for reports. Li Wei asked about disaster recovery; to be covered in the architecture design document.

## 3. Timeline

Final delivery date: 15 March 2026. Mid-engagement checkpoint: 15 February 2026.

## 4. Action Items

James Tan to set up the Databricks workspace on TechCorp Cloud by 25 January.

Marcus Lee to produce the Unity Catalog governance baseline by 30 January.

Sarah Chen to deliver the architecture design document by 5 February.