# SCOPE AMENDMENT CONFIRMATION — Project Horizon

Date: 25 February 2026

From: Priya Ramesh (Temus PM)

To: Project Horizon distribution list

Subject: Confirmation — reverting to original scope and vendor

## Summary

Following a call this morning with Jun Park (NorthWind CTO), the client has confirmed a reversion to the original project scope.

## Confirmed Changes

1. Deliverables: back to three (3) as per the original 15 January scope. The data-quality monitoring component (added at the 10 February steering) is descoped and will be handled under a separate Phase 2 engagement.

2. Final delivery date: reverts to 15 March 2026.

3. Cloud vendor: reverts to TechCorp Cloud. DataCorp provisioning to be wound down by end of week.

## Rationale

Jun Park raised procurement-standard concerns regarding DataCorp Cloud and prefers alignment with NorthWind's existing TechCorp master agreement. The reduced scope allows the 15 March deadline to remain achievable.

## Action Required

Sarah Chen: revise architecture design to remove data-quality monitoring workload.

James Tan: begin migration from DataCorp Cloud to TechCorp Cloud by 28 February.

Marcus Lee: align handover documentation with three-deliverable scope before his 7 March roll-off.

This amendment supersedes the steering committee decision of 10 February 2026.